Rajesh Homeo Home website ko public (sabke liye live) karne ka guide

Kya baaki hai  |  Kitna kharcha (INR mein)  |  Kaise karna hai, step by step

Ye guide Dr. Rama Mathur ji aur clinic ki team ke liye hai. Isme koi technical bhasha nahi hai. Jahan tech ka kaam hai, wahan likha hai ki "Tech partner" karega aur aapko sirf login, OTP ya card dena hai.

Tareekh: 20 October 2026. Saare kharche andaaza (estimate) hain, kharidne se pehle company ki website par price ek baar dekh lein. Dollar wale kharche ke liye hum ₹96 = US$1 maan rahe hain (rate badalta rehta hai).

## 1. Ek minute mein samajhiye

- Website taiyaar hai aur test link par chal rahi hai: https://dr-rama-website.vercel.app (English aur Hindi dono). Abhi ye Google par nahi dikhti, ye jaan-boojhkar band rakha hai.

- Isse public karne ke liye 4 hisson ka kaam baaki hai: (1) Doctor ki taraf se kuch confirmations, (2) apna domain (rajeshhomoeohome.in) aur paid hosting, (3) booking ke liye database aur email, (4) Google, Instagram, WhatsApp ka setup.

- Samay: lagbhag 10 se 15 din, agar doctor jaldi confirm kar dein.

- Website ka kharcha pehle saal: lagbhag ₹24,000 se ₹27,000 (Plan A ya B). Ads alag aur optional: ₹10,000 se ₹25,000 per month. Optional ek-baar ka kharcha: ₹12,000 se ₹35,000.

| Plan | Kisme kya | Pehle saal ka kharcha (andaaza) |
| --- | --- | --- |
| Plan A: Seedha shuru | Domain + paid hosting. Booking form WhatsApp aur Call par bhejta hai (database nahi). Clinic ka purana Yahoo email chalega. | ₹24,000 |
| Plan B: Recommended | Plan A + booking database (free plan) + email alert (free) + domain wala professional email (1 user). | ₹27,000 |
| Plan C: Poora | Plan B + paid database + 2 email + Canva Pro. | ₹63,000 |

Note: Ads, photoshoot, logo aur legal review is table mein nahi hain. Unka kharcha aage alag diya hai.

## 2. Kya taiyaar hai aur kya baaki hai

### Taiyaar hai

- Website English aur Hindi mein: Home, About, Services, Care areas, Booking, Blog, FAQ, Contact, Privacy. Phone par aur computer par sahi chalti hai.

- Dr. Mathur ki photo, qualifications, 35+ saal ka anubhav, RIICO service record, registration number 3780, clinic ka samay, address, phone, landline, email.

- Booking form (naam, phone, din, samay, ek line ka karan, consent) aur WhatsApp par seedha message.

- Instagram, Facebook aur ads ka poora Word guide, 24 posts ke captions aur templates (alag file mein).

### Baaki hai (kaun karega)

| # | Kaam | Kaun karega | Samay |
| --- | --- | --- | --- |
| 1 | Clinic ka samay dobara confirm karna (card aur handout mein alag hai) | Doctor | 1 din |
| 2 | Registration ki latest renewal slip bhejna (jo slip hamare paas hai wo 19/5/2020 tak ki thi) | Doctor | 1 din |
| 3 | Website ke DRAFT text padhkar OK karna (About, Services, Care areas, FAQ, Privacy, 3 blog) | Doctor | 2 din |
| 4 | Hindi text ek Hindi jaankar se check karwana | Clinic team | 1 din |
| 5 | Fees aur payment ke tareeke batana (abhi website par kuch nahi dikh raha) | Doctor | 1 din |
| 6 | Domain rajeshhomoeohome.in: kharidna ya purana login nikalna | Clinic (card) + Tech partner | 1 din |
| 7 | Paid hosting (Vercel Pro) aur domain jodna | Tech partner (aap login/card denge) | 1 din |
| 8 | Google Maps ka link lagana | Clinic team + Tech partner | 30 min |
| 9 | Booking database aur email alert (Plan B/C) | Tech partner | 1 din |
| 10 | Data kitne din rakhna hai ye tay karna (privacy) | Doctor | 10 min |
| 11 | Google Business Profile banana aur verify karna | Clinic team | 1 din + 3 se 5 din Google ka review |
| 12 | Instagram, Facebook, WhatsApp Business banana | Clinic team | 1 din |
| 13 | Real photos: cabinet/certificate ki close-up, clinic ke darwaze aur nameplate ki photo, ek acchi portrait | Clinic team ya photographer | 1 din |
| 14 | Camp ki photos: jinki photo hai unki likhit sahmati (consent) lena | Clinic team | Jab tak na mile, photo post nahi hogi |
| 15 | Text ka kaanooni (legal) review | Vakil ya CA | 2 se 3 din |
| 16 | Logo (optional) | Designer | 5 se 7 din |
| 17 | Website ko Google ke liye "public" karne ka switch aur final test | Tech partner | 2 ghante |

# 3. Kharcha (INR mein)

Neeche har cheez ka andaaza hai. "Pehla saal" aur "Har saal" alag isliye likha hai kyunki domain pehle saal sasta hota hai aur renewal par mehnga ho jata hai.

### A. Zaroori (website ke liye)

| Cheez | Ye kya hai | Kharcha | Source / dhyan rakhein |
| --- | --- | --- | --- |
| Domain (.in) | Website ka pata: rajeshhomoeohome.in | Pehla saal ₹300 se ₹1,500. Har saal renewal ₹900 se ₹1,250. Budget: ₹1,000 per saal. | Alag-alag registrar ke rate alag hain (GoDaddy, Namecheap, BigRock, Hostinger). Renewal wala rate dekhein. |
| Hosting (Vercel Pro) | Website ka ghar jahan wo chalti hai | US$20 per month = lagbhag ₹1,920 per month = ₹23,000 per saal | Vercel ka free plan sirf personal, non-commercial kaam ke liye hai. Clinic ek business hai, isliye Pro lena theek rahega. |

Note: Abhi test link Krishna ji ke personal free account par chal raha hai. Public karne se pehle ye clinic ke apne email wale account par aana chahiye, taki website ka control clinic ke paas rahe.

### B. Booking ko database mein save karna aur email alert (zaroori nahi, par useful)

| Cheez | Ye kya hai | Kharcha | Dhyan rakhein |
| --- | --- | --- | --- |
| Database (Supabase) Free plan | Booking requests yahan save hoti hain | ₹0 | Free plan mein 7 din tak koi use na ho to database "so" jata hai. Isliye tech partner ek chhota weekly alarm lagata hai. Free plan mein backup ki suvidha Pro jaisi nahi hoti (tech partner se confirm karwa lein). |
| Database (Supabase) Pro plan | Wahi, par backup aur bina rukawat ke | US$25 per month = lagbhag ₹2,400 per month = ₹28,800 per saal | Patients ka data hai, isliye jab bookings badhein to Pro behtar hai. |
| Email alert (Resend) Free plan | Har nayi booking par clinic ko email | ₹0 (3,000 email per month tak, 100 per din) | Clinic ki chhoti booking ke liye kaafi hai. |
| Plan A: database nahi | Form WhatsApp par message bhejta hai | ₹0 | Booking save nahi hoti, sirf WhatsApp par aati hai. Abhi isi tarah chal raha hai. |

### C. Optional (acchi baat hai, zaroori nahi)

| Cheez | Kharcha | Dhyan rakhein |
| --- | --- | --- |
| Domain wala email (jaise clinic@rajeshhomoeohome.in), Google Workspace | ₹125 se ₹320 per user per month, upar se 18% GST. Budget ₹3,000 per user per saal | Different sellers ka rate alag hai. Free Yahoo email se bhi kaam chal jata hai. |
| Canva Pro (posts banane ke liye) | Lagbhag ₹4,000 se ₹4,500 per saal | Canva ka free plan bhi chalta hai. Price Canva par check karein. |
| Professional photoshoot (clinic aur doctor) | ₹5,000 se ₹12,000 (ek baar) | Andaaza hai, 2 se 3 photographer se quote lein. |
| Logo (clinic ka apna) | ₹3,000 se ₹10,000 (ek baar) | Andaaza hai. Card par abhi sirf ek symbol hai, naam wala logo nahi. |
| Legal review (vakil ya CA) | ₹3,000 se ₹10,000 (ek baar) | Andaaza hai. Text, ads aur privacy ka review. |
| Hindi proofreading | ₹1,000 se ₹3,000 (ek baar) | Andaaza hai. |

### D. Ads (Instagram aur Facebook), mahine ka kharcha

Ads ka kharcha aap khud tay karte hain. Chhoti shuruaat karein aur dekhein kya chal raha hai.

| Daily budget | Mahine ka (30 din) | GST ke saath (18%) | Ye kya dega (andaaza, guarantee nahi) |
| --- | --- | --- | --- |
| ₹300 | ₹9,000 | ₹10,620 | Test ke liye. Kam logon tak. |
| ₹500 | ₹15,000 | ₹17,700 | Theek-thaak shuruaat. |
| ₹700 | ₹21,000 | ₹24,780 | Achha reach, jab ads chalne lagein. |

- Sources ke hisaab se India mein clinic ads ka ek click lagbhag ₹5 se ₹16 ka aata hai, aur ek WhatsApp chat/lead lagbhag ₹180 se ₹380 ka. Alag sources alag batate hain, to apne test se hi sahi pata chalega.

- Udaharan: ₹10,000 ke budget par lagbhag 25 se 55 chats aa sakte hain. Kitne asli patient banenge, ye clinic ke jawab dene ki raftaar par nirbhar karega.

- Healthcare ads par Meta ki kuch pabandiyan hain (health condition ke hisaab se targeting nahi, "result ki guarantee" jaisi baatein nahi). Isliye ads ka text hamare Word pack se hi lein.

- GST: kisi ko ad bill par 18% GST jodkar milta hai, kisi ko alag se bharna padta hai. Apne CA se ek baar poochh lein.

### E. Teen plan ka hisaab (pehle saal, ads aur ek-baar wale kharche chhodkar)

| Cheez | Plan A | Plan B (Recommended) | Plan C |
| --- | --- | --- | --- |
| Domain (.in) | ₹1,000 | ₹1,000 | ₹1,000 |
| Hosting (Vercel Pro) | ₹23,000 | ₹23,000 | ₹23,000 |
| Database | nahi | Free ₹0 | Pro ₹28,800 |
| Email alert (Resend) | nahi | Free ₹0 | Free ₹0 |
| Domain wala email | nahi | 1 user ₹3,000 | 2 user ₹6,000 |
| Canva Pro | nahi | nahi | ₹4,500 |
| Kul (lagbhag) | ₹24,000 | ₹27,000 | ₹63,000 |

Mahine ke hisaab se Plan B lagbhag ₹2,250 per month padta hai (hosting + email + domain ka mahine ka hissa). Isme ads alag hain.

Note: Dollar wali cheezein (hosting, database) rupee ke rate ke saath thodi upar-neeche ho sakti hain.

Note: Paise bachane ka tareeka: tech partner hosting ko ek free aur business ke liye allowed service par shift kar sakta hai. Isme ek baar ka kaam lagta hai aur kuch features dobara jodne padte hain. Pehle tech partner se terms check karwa lein.

# 4. Step by step: kaise karna hai

## Step 0: Shuru karne se pehle (10 minute)

- Sabhi accounts clinic ke apne email se banaiye (jaise rama_mathur@yahoo.com ya naya clinic email), kisi dusre ke personal email se nahi. Isse control clinic ke paas rehta hai.

- Ek notebook ya password manager (Bitwarden free) mein sab login likh ke rakhein. Do-step verification (OTP) ON rakhein.

- Taiyaar rakhein: clinic ka phone (OTP ke liye), debit ya credit card (ya UPI jahan chale), PAN aur agar GST number hai to wo.

- Tech partner ka naam aur number yahan likh lein: ____________________

## Step 1: Doctor se 6 confirmations (aaj hi WhatsApp kar dein)

Namaste Doctor ji. Website public karne se pehle 6 baatein confirm karni hain:

1) Clinic ka samay: kya sahi hai? Roz shaam 6:00 se 8:30, Ravivar subah 10:00 se dopahar 2:30. Prior appointment se.

2) Registration (Rajasthan Board of Homoeopathic Medicine, No. 3780): latest renewal slip bhej dijiye.

3) Website ke text (About, Services, Care areas, FAQ) padhkar OK ya badlav batayiye.

4) Fees aur payment ke tareeke website par dikhane hain ya nahi?

5) WhatsApp ka number wahi +91 94143 62499 rahega?

6) Booking ka data kitne mahine rakhna hai? (hamara suggestion: 12 mahine, phir delete)

Dhanyavaad.

## Step 2: Domain khareedna (rajeshhomoeohome.in)

Domain website ka pata hota hai, jaise ghar ka address. Card par ye pehle se chhapa hai, isliye pehle check karein ki kya clinic ne ye kharida hua hai.

- Pehle poochhiye: kya kabhi domain kharida tha? Agar haan, kis email se? Us email par "domain renewal" ya "GoDaddy/BigRock" ka mail dhundhiye. Login recover kar lein.

- Agar nahi kharida: GoDaddy, Namecheap, BigRock ya Hostinger mein se kisi ek par jaiye (4 mein se jis par renewal ka rate sabse kam ho).

- Search box mein rajeshhomoeohome.in likhiye. Agar available hai to cart mein daaliye.

- Registrant (maalik) ka naam clinic ya Dr. Rama Mathur rakhiye, aur email clinic ka rakhiye.

- "Domain privacy" ya "WHOIS privacy" ON rakhiye (aksar free hota hai), taaki aapka phone/address public na ho.

- "Auto-renew" ON rakhiye, taaki saal ke baad domain na chhoot jaye.

- Add-ons (hosting, email, SSL, website builder) mat lijiye. Hamen sirf domain chahiye.

- Payment karke login ka screenshot tech partner ko bhejiye (password nahi).

Dhyan dein: Agar domain kisi aur ke naam par nikla to use clinic ke naam par transfer karwana mushkil ho sakta hai. Isliye kharidne se pehle owner ka naam pakka kar lein.

## Step 3: Hosting aur domain ko jodna (Tech partner, 1 din)

Hosting yaani wo jagah jahan website chalti hai. Hum Vercel use karte hain. Aapko sirf ye karna hai:

- vercel.com par jakar clinic ke email se account banaiye.

- "Pro" plan chuniye (US$20 per month) aur card jodiye. Tech partner screen-share par aapke saath rahega.

- Tech partner website ko clinic ke account mein le aata hai (code GitHub par rakha hai: github.com/krish2105/Dr-Rama-Website-). Behtar hai ki clinic ka apna GitHub account bhi bane aur code uske naam par ho.

- Tech partner Vercel mein rajeshhomoeohome.in jodta hai. Vercel kuch "DNS records" dikhata hai.

- Wo records aap (ya tech partner) domain wali company ke DNS page par daal dete hain. 10 minute se 24 ghante lag sakte hain.

- Jab Vercel par "Valid configuration" dikhe, tab https://rajeshhomoeohome.in par website khulni chahiye.

## Step 4: Booking database aur email alert (Plan B ya C)

Abhi booking form WhatsApp aur Call ka rasta dikhata hai. Agar aap chahte hain ki har booking save ho aur email par aaye, to ye karna hoga:

- Supabase (supabase.com) par clinic ke email se account banaiye. Naya project: naam "rajesh-homeo-home", region India ya Singapore.

- Tech partner ek chhoti file chalata hai jisse booking ki table ban jati hai (humare code mein ready hai).

- Resend (resend.com) par account banaiye aur rajeshhomoeohome.in ko verify kijiye (do-teen DNS records). Free plan kaafi hai.

- Tech partner Vercel mein 4 "keys" daalta hai (Supabase ka link aur key, Resend ki key, aur wo email jisme alert aana hai).

- Test: phone se booking bhejiye. 1 minute mein email aana chahiye, aur Supabase mein ek line banni chahiye.

- Booking dekhne ke liye: email padhiye, ya Supabase mein "bookings" table kholiye (tech partner dikha dega).

Note: Free plan par Supabase 7 din tak koi use na ho to so jata hai. Tech partner weekly alarm lagayega. Agar mahine mein 20 se zyada bookings ho jayein to Pro plan le lena theek rahega.

Note: Jab tak ye step nahi hota, form patient ko saaf likhta hai ki "booking abhi shuru nahi hui, WhatsApp par bhejiye" aur WhatsApp message bhara hua deta hai. Isliye koi error nahi dikhta.

## Step 5: Google Maps ka link lagana (30 minute)

- Computer par google.com/maps kholiye aur "Rajvilas Apartment, Meera Marg, Bani Park, Jaipur" search kijiye. Sahi building par pin dekhiye.

- "Share" dabaiye. "Send a link" ka link copy kijiye. Ye tech partner ko "mapsUrl" ke liye dijiye.

- Usi window mein "Embed a map" kholiye. Jo code dikhe usme sirf src="..." ke andar ka address copy karke tech partner ko dijiye ("mapsEmbedUrl" ke liye).

- Tech partner dono ko website mein daal deta hai. Home aur Contact page par map aa jata hai.

## Step 6: Google Business Profile (free)

Jab koi Google par "homeopathic doctor Banipark Jaipur" search karta hai, to nakshe mein clinic isi se dikhta hai.

- business.google.com par clinic ke email se jaiye. "Add your business" dabaiye.

- Naam: Rajesh Homeo Home. Category: Homeopathic Clinic ya Homeopath. Address wahi jo website par hai. Phone: +91 94143 62499. Website: rajeshhomoeohome.in.

- Samay wahi daaliye jo website par hai. "Appointment link" mein website ka booking page daaliye.

- Photos: portrait, clinic ka kamra (asli photo), aur cover ke liye source/brand mein rakhi gayi cover image.

- Verification: Google video ya postcard maangta hai. Video mein clinic ka darwaza, nameplate aur andar ka kamra ek hi baar mein record karke dikhayein (30 second se 2 minute, bina edit, ek hi network par). Review mein aksar 3 se 5 din lagte hain. Verification chalte samay naam, address ya category mat badlein.

- Reviews: patient apni marzi se dein to theek hai. Kuch dekar review mat maangein. Jawab mein sirf dhanyavaad likhein, kisi ki bimari ki baat nahi.

## Step 7: Instagram, Facebook aur WhatsApp Business (free)

- Poora step-by-step, bio, 24 posts ke captions aur 6 ads ka text alag Word file "Instagram, Meta and Ads Launch Pack" mein hai.

- Sankshep mein: Instagram ko Business account banaiye, Facebook Page banaiye, dono ko Meta Business Suite mein jodiye, WhatsApp Business app clinic ke number par chalaiye aur Page se jodiye.

- Posting tab shuru karein jab website live ho jaye, taaki bio ka link sahi jagah le jaye.

- Pehle hafte mein sirf 6 posts. Doctor har post ko pehle dekhkar OK karein. Ek chhoti log copy rakhein: tareekh, post, kisne approve kiya.

## Step 8: Website ko "public" karna (Tech partner, 2 ghante)

- Vercel mein do cheezein set hoti hain: NEXT_PUBLIC_SITE_URL = https://rajeshhomoeohome.in aur NEXT_PUBLIC_INDEXABLE = true. Isi se website Google ko dikhne lagti hai.

- Google Search Console (search.google.com/search-console) mein domain jodiye aur sitemap daaliye: rajeshhomoeohome.in/sitemap.xml.

- Google Analytics (free) ka naya account banaiye aur Measurement ID tech partner ko dijiye. Visitor ke "Accept" karne par hi chalta hai.

- Test do phone par (ek Android, ek iPhone): Home, Hindi, Booking, Call button, WhatsApp button, Menu, Dark mode, Map.

- Doctor ko final link bhejkar ek baar OK lein.

Dhyan dein: Sabse zaroori: website public karne se pehle Doctor ke approvals aur registration ki latest slip aa chuki ho, aur text par "DRAFT" ka label hat chuka ho.

## Step 9: Ads kab aur kaise

- Website live hone ke 2 hafte baad aur 12 se zyada posts hone ke baad ads shuru karein.

- Pehle hafte sirf ek test: 3 ads, ₹300 se ₹400 per din, 7 din. Beech mein kuch na badlein.

- Targeting: Jaipur, Banipark se 6 km, umar 30 se 65+, Hindi aur English. Health ke hisaab se targeting nahi hoti.

- Ads ka text aur photo hamare Word pack ke 6 ads se lein. "Aap bimar hain kya?" jaise sawal ya "guarantee" jaise shabd bilkul nahi.

- Har ad ke jawab mein WhatsApp par greeting message bhara hua aayega, taaki clinic ko pata rahe ki chat ad se aayi.

- Har Monday 15 minute: kitne chat aaye, kitne appointment bane, kaun sa ad achha chal raha hai. Kamzor ad band karein.

## Step 10: Har mahine ka kaam

- Roz: Instagram, WhatsApp aur email par sawalon ka jawab clinic ke samay mein dein. Medical sawal par sirf "appointment lijiye" likhein.

- Har hafte: nayi bookings dekhein, Instagram ke 3 posts, ads ki report.

- Har mahine: Vercel ka bill dekhein, Supabase mein booking list dekhein, purani bookings tay kiye hue samay par delete karein.

- Chhutti ya samay badalne par: tech partner ko bataiye taaki website ka samay badal jaye. Clinic ke samay ka "Open now" label apne aap badalta hai.

- Har saal: domain renew hota hai (auto-renew ON ho), registration ki renewal date dekhein, website ke facts (phone, samay) dobara jaanchein.

# 5. In baaton ka khayal rakhein (bahut zaroori)

- Kisi bimari ka ilaaj, "cure", "guarantee", "100%", "sabse achha" jaisi koi baat website, Instagram ya ads mein nahi likhni. Bimari ke naam (jaise diabetes, blood pressure, pathri) bhi nahi, kyunki kuch naam Drugs and Magic Remedies Act 1954 ki list mein hain.

- Before-after photo, patients ke review ya kahaniyan (results wali) nahi lagani. Patient ki photo bina likhit sahmati ke nahi.

- Purane chhape hue handout mein bimariyon ki list aur "ilaaj" shabd hain. Isko dobara chhapwane se pehle ye hata dein.

- Comment ya message mein dawai ka naam, diagnosis ya salaah nahi. Sirf "appointment lijiye".

- Har health-tip wali post mein ye line: "Homeopathic care does not replace emergency or specialist medical treatment."

- Booking ka data kam se kam lein (naam, phone, din/samay, ek line ka karan). Kisi ke kehne par data hataane ka rasta (email) website par pehle se hai.

- AI se sudhari hui clinic ki photo par likhein: "Image enhanced with AI from a real photograph." Certificate ya darwaze ki AI-bani photo kabhi na lagayein.

- Dr. Mathur ki janm tithi, pati ya pita ka naam (registration slip par hai), CV, aur RIICO ki internal committee ki jaankari kahin publish nahi karni.

## Kaun kya karega (ek jagah)

| Kaam | Doctor | Clinic team | Tech partner |
| --- | --- | --- | --- |
| Samay, registration, text approve | Haan |  |  |
| Domain kharidna / login |  | Haan (card) | Madad |
| Hosting, DNS, database, email, switch ON |  | Login/OTP | Haan |
| Google Business Profile | Approve | Haan | Madad |
| Instagram, Facebook, WhatsApp Business | Approve | Haan | Madad |
| Posts aur ads ka text | Approve | Post karna | Setup |
| Messages ka jawab |  | Haan |  |
| Website mein badlav |  | Batana | Haan |

## Common sawal

- Kya website free ho sakti hai? Test link free hai. Par clinic jaisa business ke liye hosting ka free plan allowed nahi hai, isliye paid hosting (lagbhag ₹1,920 per month) ya tech partner se doosra free option check karwana padega.

- Domain kiske naam par ho? Clinic ya Dr. Rama Mathur ke naam par, clinic ke email se. Kabhi tech partner ya agency ke naam par nahi.

- Agar tech partner na ho to? Koi bhi web developer ye kaam 1 din mein kar sakta hai. Use code ka link (GitHub) aur ye guide de dein.

- Ads ke bina bhi log aayenge? Haan, dheere-dheere: Google Business Profile, Instagram posts aur logon ke refer karne se. Ads sirf raftaar badhate hain.

- Kitne din mein live? Doctor ke approvals aur domain/hosting ke baad 1 se 2 din. Poore setup mein 10 se 15 din.

- Booking ka data safe hai? Data Supabase ke database mein rehta hai, jo sirf server se likha ja sakta hai. Backup ke liye Pro plan behtar hota hai (tech partner confirm karega), isliye jab data badhe to Pro lein.

## Aakhri checklist (tick karte jayiye)

- [  ] Doctor ne samay confirm kiya        [  ] Registration ki latest slip aayi

- [  ] Text approve hua, DRAFT label hata   [  ] Hindi check hua

- [  ] Fees ka tay hua (dikhana hai ya nahi)  [  ] Data kitne mahine rakhna hai tay hua

- [  ] Domain clinic ke naam par kharida     [  ] Hosting (Pro) clinic ke account par

- [  ] Domain website se juda, https chal raha  [  ] Google Maps link laga

- [  ] Booking database aur email test hua (Plan B/C)

- [  ] Google Business Profile verify hua    [  ] Instagram, Facebook, WhatsApp Business bane

- [  ] Search Console aur Analytics juda      [  ] Phone aur desktop par final test hua

- [  ] Pehle 6 posts approve hue              [  ] Ads ka budget tay hua

## Sources (dekhne ki tareekh: 20 Oct 2026)

- Vercel plans (third-party summaries, Hobby free sirf non-commercial, Pro $20 per seat): https://makerkit.dev/blog/saas/vercel-cost , https://toolradar.com/tools/vercel/pricing , vercel.com/pricing

- Supabase pricing (free plan pause 7 din, Pro $25): https://makerkit.dev/blog/saas/supabase-pricing , supabase.com/pricing

- Resend (free 3,000 email per month, 100 per din): https://automationatlas.io/answers/resend-pricing-explained-2026/

- .in domain prices (alag-alag registrar): https://cybernews.com/best-domain-registrars/best-india-domain-registrars/ , https://domainoffer.net/tld/in?page=1

- Google Workspace India (₹125 se ₹320 per user per month, plus GST): https://www.netspaceindia.com/email-solutions/google-workspace-pricing/ , https://amyntas.in/google-workspace-for-small-business-pricing-in-india-and-complete-guide/

- Meta ads India benchmarks: https://owlclaw.com/benchmarks/meta-ads-benchmarks-india , https://www.mayankdigitallabs.in/blog/facebook-vs-google-ads-india-roi-2026 , https://codingclave.com/guides/meta-ads-management-india-2026-facebook-instagram

- GST on ads: https://www.taxaj.com/learn/?p=519

- Click-to-WhatsApp ads (India par Engagement objective): https://www.infobip.com/blog/click-to-whatsapp-ads

- Google Business Profile verification: https://onecity.co.in/blog/create-a-google-my-business-account/ , https://wiremo.co/blog/google-business-profile-video-verification/

- Canva price India: https://productgrowth.in/tools/design/canva/ , canva.com/pricing

- Rate ₹96 = US$1: https://pluang.com/en/tools/currency-converter/usd-inr (rate din ke hisaab se badalta hai).

- Photoshoot, logo, legal review aur Hindi proofreading ke rate source se nahi, bazaar ke andaaze hain. Quote lekar tay karein.